|  |  | May 4, 2026 |
| --- | --- | --- |
| # Ivy Tech College School of Information Technology ChatBot Project Repository |  |  |
|  | Prepared for: | Prepared by: |
|  | Ivy Tech College School of Information Technology SDEV 265 - Spring 2026 Steve Carver, Ed. D., MS, MS | Green Team: Gislaine Azevedo Zachary Thomas Kirnechla Davis Kipp Shinabarger |

# Project Repository

https://github.com/KippWade/SoIT_ChatBot_GreenTeamSp26

# Live Project

https://ivybot.onrender.com/

# Project Plan Update

This document presents the updated project plan for the Ivy Tech Student Support Chatbot. The purpose of this update is to reflect the final implementation, completed tasks, challenges faced, and lessons learned throughout the development process. The project focused on improving an existing chatbot system to enhance functionality, usability, and reliability for students.

# Project Summary

The project successfully improved an existing chatbot used by the School of Information Technology. The chatbot assists students with common questions related to financial aid, tutoring, and campus navigation. Enhancements were made to improve response accuracy, user experience, and system reliability.

Task Completion Summary

| Task | Status | Responsible |
| --- | --- | --- |
| Codebase review and dependency audit | Completed | Kipp |
| Update outdated dependencies | Completed | Kipp |
| UI and usability improvements | Completed | Kipp & Kirnechla |
| Chatbot functionality expansion | Completed | Kipp |
| Testing and validation | Completed | Zachary |
| Documentation | Completed | Gislaine |
| Presentation preparation | Completed | Gislaine & Team |

Work Completed

- Reviewed and understood the existing chatbot codebase.

- Updated outdated dependencies.

- Improved chatbot response flow and usability.

- Implemented catalog redirection features.

- Tested functionality and fixed issues.

New Tasks Added During Development

- Improved response routing system

- Enhance user interface

- Added better navigation to IT catalog resources

- Improved chatbot response clarity

Testing and Validation

The chatbot was tested using multiple scenarios to ensure proper functionality. Test cases included student questions related to financial aid, tutoring, and navigation. The chatbot successfully returned appropriate responses in most cases, and any identified issues were resolved before final submission.

Final Outcome

The chatbot system was successfully improved and is now more reliable, user-friendly, and efficient. The system provides faster responses, better navigation support, and reduces repetitive questions directed to staff.

Lessons Learned

- Importance of communication in team projects

- Working with existing systems requires flexibility

- Testing is critical for software reliability

- User experience plays a key role in software success

Conclusion

Overall, the project met its objectives and demonstrated the team’s ability to improve an existing software solution. The chatbot is now better equipped to assist students and can be further enhanced in the future.