|  |  | April 20, 2026 |
| --- | --- | --- |
| # Ivy Tech College School of Information Technology ChatBot Implementation Plan |  |  |
|  | Prepared for: | Prepared by: |
|  | Ivy Tech College School of Information Technology SDEV 265 - Spring 2026 Steve Carver, Ed. D., MS, MS | Green Team: Gislaine Azevedo Zachary Thomas Kirnechla Davis Kipp Shinabarger |

# Contents

Contents	2

Introduction	3

Implementation Methods: Pros and Cons	3

Direct Cutover (Big Bang)	3

Parallel Implementation	4

Phased Implementation	4

Pilot Implementation	4

Chosen Strategy: Phased Implementation	5

Details	5

Requirement: Ensure System Security and Maintain Updated Dependencies	5

Requirement: Improve Chatbot Accessibility and User Interface	6

Requirement: Support Course Catalog Search Functionality	6

Requirement: Handle Unrecognized Queries with Helpful Guidance	6

Requirement: Provide General Help and User Guidance	7

Requirement: Provide Access to Academic Resources (School of IT LibGuides)	7

Installation Instructions	8

Summary	9

## Introduction

The purpose of this Implementation and Deployment Plan is to outline how the Ivy Tech School of IT chatbot project will be prepared, tested, and released for real-world use. This document provides a clear understanding of how the system will be implemented, what strategy will be used for deployment, and how team members will support the process.

This document includes several sections such as implementation methods, detailed system requirements and how they were applied, installation instructions, and a final summary. Each section is designed to guide both developers and stakeholders in understanding how the chatbot moves from development to production.

The plan is intended to be used by the development team, instructors, and any future teams who may continue improving the chatbot. It ensures that the deployment process is organized, secure, and efficient while creating a smooth experience for users interacting with the chatbot.

## Implementation Methods: Pros and Cons

There are several common implementation strategies used in real-world IT projects. The most common include:

### Direct Cutover (Big Bang)

This method replaces the old system with the new one all at once.

Pros:

- Fast and simple

- No need to maintain two systems

Cons:

- High risk if something fails

- No fallback option

### Parallel Implementation

Both the old system and the new system run at the same time for a period.

Pros:

- Lower risk

- Easy to compare results

Cons:

- Requires more resources

- Can be confusing managing two systems

### Phased Implementation

The system is deployed in parts over time instead of all at once.

Pros:

- Lower risk than full deployment

- Easier to fix issues in smaller sections

Cons:

- Takes longer

- Requires planning and coordination

### Pilot Implementation

The system is first released to a small group of users before full deployment.

Pros:

- Real user feedback

- Lower risk before full release

Cons:

- Limited testing scope

- May delay full rollout

## Chosen Strategy: Phased Implementation

For this project, the team used a phased implementation strategy. This means that instead of replacing the chatbot all at once, improvements were introduced gradually over time.

This approach was chosen because the chatbot already existed and was being used as a base system. Rather than risking breaking the entire system with a full replacement, the team focused on improving specific features step by step. For example, updates were made to chatbot responses, trigger phrases, and resource links without affecting the entire system at once.

Compared to other methods, phased implementation was the best option. A direct implementation would have been too risky because any failure would affect the entire chatbot. Parallel implementation was unnecessary since there was no need to run two systems at the same time. A pilot implementation was also not ideal because the project focused more on improving an existing system rather than testing a completely new one.

Overall, phased implementation allowed the team to reduce risk, fix issues more easily, and continuously improve the chatbot while keeping it functional for users.

## Details

The following section describes how each requirement identified during the analysis phase was implemented in the chatbot system.

### Requirement: Ensure System Security and Maintain Updated Dependencies

One of the planned improvements during the requirements phase was to update all third-party packages used in the chatbot to ensure security and stability. This requirement was implemented by reviewing all existing dependencies and updating them to their latest stable versions. Tools such as dependency checks and package managers were used to identify outdated libraries. The updated versions were applied to the project configuration files, ensuring compatibility and improved performance. This implementation reduced potential security vulnerabilities and prepared the chatbot for future enhancements by maintaining a stable and up-to-date development environment.

### Requirement: Improve Chatbot Accessibility and User Interface

A key requirement identified was improving the chatbot’s accessibility to meet WCAG standards. This was implemented by updating the user interface design, including better color contrast, improved font readability, and clearer layout structure. Adjustments were made to ensure that text is easy to read and that interactive elements are distinguishable. These improvements allow users with different abilities, including visual impairments, to navigate and use the chatbot effectively. This implementation ensures compliance with accessibility standards while also enhancing the overall user experience.

### Requirement: Support Course Catalog Search Functionality

A planned improvement during the requirements phase was to enhance the chatbot’s ability to assist students with course-related questions. This was implemented by adding recognition for common course catalog prefixes such as “SDEV,” “CSCI,” and “INFM.” The chatbot analyzes user input to detect these prefixes and dynamically generates a direct link to the course catalog search page with the relevant query. This feature allows students to quickly access course information without manually searching the catalog. The implementation improves efficiency and supports one of the most common types of student requests.

### Requirement: Handle Unrecognized Queries with Helpful Guidance

Improving how the chatbot handles unknown or unclear user input was also identified as a requirement. This was implemented by modifying the fallback response system to provide helpful suggestions instead of generic error messages. When the chatbot cannot confidently match a query, it now suggests example questions that users can try. Additionally, these unrecognized queries are logged for future review and improvement. This implementation enhances user experience by guiding users toward successful interactions and reducing confusion during conversations.

### Requirement: Provide General Help and User Guidance

A requirement was established to provide users with a clear understanding of what the chatbot can do. This was implemented by creating a dedicated help response triggered by keywords such as “help” or “what can you do.” The chatbot returns a structured message that includes examples of supported tasks, such as searching for courses or finding campus information. This feature helps users quickly learn how to interact with the system, especially during their first use, improving usability and overall engagement.

### Requirement: Provide Access to Academic Resources (School of IT LibGuides)

As a final improvement, based on instructor feedback shared with the team regarding resources for the School of IT, the chatbot was enhanced to include access to LibGuides and related academic materials. The main focus of this implementation was to provide students with resources specifically tailored to School of IT programs. This was implemented by adding trigger phrases related to IT topics, research, and coursework. When detected, the chatbot provides direct links to relevant School of IT LibGuides. In addition, general resources such as writing and study support were also included as secondary options. This enhancement improves the chatbot’s usefulness by guiding students to reliable, program-specific resources while still offering broader academic support when needed.

## Installation Instructions

Prerequisites

- Node.js: Download and install from nodejs.org. Node.js is required for NPM (Node Package Manager) to handle dependencies.

Steps

- Clone the Repository:
Open your terminal, navigate to your desired directory, and run:

- git clone https://github.com/rohydro93/SoIT_ChatBot_BrownTeam.git your-repository-name

Replace your-repository-name with the name of your local folder (e.g., IvyBot).

- Navigate to the Project Directory:

- cd your-repository-name

Replace your-repository-name with the folder name from Step 1.

- Install Dependencies:
Install the required Node.js packages from package.json:

- npm install

- Start the Server:
Launch the application:

- npm start

- Access the Chatbot:
Open a web browser and visit http://localhost:3030 to interact with IvyBot.

If you encounter issues, check your Node.js installation or reach out for assistance. Common troubleshooting: Ensure ports are free and dependencies are up-to-date.

## Summary

This Implementation and Deployment Plan outlines how the Ivy Tech School of IT chatbot was successfully prepared and improved for deployment. By using a phased implementation strategy, the team was able to introduce enhancements gradually while reducing risk and maintaining system stability. This approach allowed continuous improvements without disrupting the existing functionality of the chatbot.

The document detailed how key requirements from the analysis phase were implemented, including improving chatbot response accuracy, enhancing accessibility and user interface design, supporting course catalog searches, and providing helpful responses for unrecognized queries. In addition, new features such as general help responses and access to School of IT LibGuides were integrated to better support student needs and improve the overall user experience.

Installation instructions were also provided to ensure the system can be easily set up, tested, and maintained by future developers. Overall, this plan demonstrates how the chatbot can continue to evolve while remaining secure, user-friendly, and effective in assisting students with academic resources and information.