|  |  | February 9, 2026 |
| --- | --- | --- |
| # Ivy Tech College School of Information Technology Risk Assessment Document |  |  |
|  | Prepared for: | Prepared by: |
|  | Ivy Tech College School of Information Technology SDEV 265 - Spring 2026 Steve Carver, Ed. D., MS, MS | Green Team: Gislaine Azevedo Zachary Thomas Kirnechla Davis Kipp Shinabarger |

# Project Overview

This project focuses on continuing and enhancing an existing chatbot originally developed by prior student teams for the School of Information Technology at Ivy Tech Community College. The chatbot is designed to assist students by answering common questions and directing them to relevant academic and technical resources.

Because this project builds upon an existing system, several risks must be considered to ensure successful completion. This document identifies key risks associated with software continuation, evaluates their likelihood and potential impact, and outlines response plans to reduce negative outcomes

# Risk Identification and Assessment

Our team has identified the following five issues that could arise during this project.

Risk 1: Adaptation to an Existing Platform Code Base

Since this project builds on a chatbot developed by previous teams, our group must become familiar with an existing code base. The code may include outdated libraries, inconsistent documentation, or programming styles unfamiliar to the current development team

Likelihood: Medium

Potential Consequences:

- Delays in understanding system structure

- Introducing bugs or incompatible changes

- Reduced productivity

Response Plan:

- Conduct a full code walkthrough at the start of the project.

- Review documentation and comments within the code

- Test the existing code before making changes

- Introduce enhancements gradually to avoid breaking functionality.

Risk 2: External API’s or Dependency Packages in use

The existing chatbot may rely on third-party APIs or dependency packages that are outdated, unsupported, or no longer compatible with current environments. Updating or replacing these dependencies may require additional development time.

Likelihood: Medium

Potential Consequences:

- Delays in testing due to broken components.

- Additional effort required to update or replace the broken dependencies.

- Possible security issues in continued use of outdated dependencies.

Response Plan:

- Identify all external dependencies early in the project

- Verify current support and compatibility or each dependency

- Replace outdated packages when necessary

- Monitor third party dependencies throughout development

Risk 3: Team Coordination and Communication Challenges

As with many team-based projects, scheduling conflicts and differences in communication styles may impact collaboration. Team members balancing coursework, jobs, and personal responsibilities may experience delays in coordination.

Likelihood: High

Potential Consequences:

- Missed milestones or delayed task completion

- Miscommunication regarding responsibilities

- Increase frustration among team members

Response Plan:

- The team will regularly use a discord channel specifically set up for this project.

- Schedule regular check ins to review progress

- Assign clear roles and responsibilities.

- Maintain shared documentation to ensure transparency

Risk 4: Scope Creep or Changing Requirements from Stakeholders

Stakeholders may request additional features or modifications during development. While new ideas can improve the project, excessive changes may negatively impact timelines and quality.

Likelihood: Low

Potential Consequences:

- Core project goals may be compromised

- Increase development time

- Failure to meet project deadline

Response Plan:

- A clear project scope from at the beginning

- Obtain stakeholder approval for initial requirements

- Evaluate all request changes based on time and feasibility

- Implement a formal change review process

Risk 5: Insufficient Quality Assurance and Testing

If testing is rushed or overlooked, the chatbot may contain errors, provide inaccurate responses, or fail during demonstrations. This risk increases if development consumes most of the available time.

Likelihood: High

Potential Consequences:

- Poor user experience

- Reduced confidence in the system

- Error appearing during deployment or presentation

Response Plan:

- Allocate dedicated time for testing and validation

- Test features incrementally throughout development

- Conduct user acceptance testing

- Address critical issues before final submission

Conclusion

This risk assessment highlights the major challenges that may arise during the continuation and enhancement of the Ivy Tech chatbot project. While the project presents manageable risks, effective planning, communication, and scope control are essential for success. By identifying potential issues early and implementing proactive response strategies, the Green Team can reduce negative impacts and deliver a functional, reliable chatbot that supports the goals of the School of Information Technology.